## Slide 1: CM2013: Sleep Scoring Project
Biomedical Signal Processing
Automated Sleep Stage Classification

## Slide 2: Project Overview
Goal: Develop an automatic sleep scoring system
  Multi-signal biosignal processing (EEG, EOG, EMG)
  Machine learning classification of 5 sleep stages
Duration: 10 weeks with 4 iterations
Team-based development (3 members per group)
Deliverables:
  Working code (Python/MATLAB)
  Technical report (15 pages max)
  Project management documentation

## Slide 3: Learning Objectives
Apply signal processing techniques to real biomedical data
  Filtering, artifact removal, feature extraction
Implement machine learning classifiers for pattern recognition
  k-NN, SVM, Random Forest
Practice agile software development in teams
  Sprints, iterative development, task management
Develop professional documentation skills
  Code documentation, technical reports, presentations

## Slide 4: Assessment Criteria
Methodology and Code Quality - 50%
  Modular design, correct pipeline, documentation, testing
Team Collaboration - 30%
  Regular updates, integration, ClickUp usage
Report & Documentation - 20%
  Clear technical writing, comprehensive analysis
Note: No fixed accuracy target - focus on process and learning!

## Slide 5: Development Methodology: Agile vs. Waterfall

## Slide 6: Waterfall vs. Agile Methodology
Waterfall ❌
Agile ✓ (Our Approach)
• Sequential phases
• No feedback until end
• High risk (all-or-nothing)
• Rigid - difficult to adapt
• Late discovery of issues
• Clear structure upfront
✓ Iterative cycles (sprints)
✓ Feedback after each iteration
✓ Low risk (incremental)
✓ Flexible - adapt to results
✓ Early problem detection
✓ Perfect for research projects

## Slide 7: Sprint Lifecycle (2.5 weeks each)
Day 1-2: Sprint Planning
Day 3-15: Development
Day 16-17: Testing & Integration
Day 18: Sprint Review
Repeat for each of 4 iterations

## Slide 8: Iteration Planning: 4 Sprints Over 10 Weeks

## Slide 9: Project Timeline - Key Milestones
Iteration 1
Basic EEG
Oct 31, 2025
Iteration 2
EEG+EOG
Nov 19, 2025
Iteration 3
EEG+EOG+EMG
Dec 5, 2025
Iteration 4
Final System
Dec 18, 2025

## Slide 10: Iteration Timeline & Milestones
Iteration | Deadline | Signals | Features | Classifier
1 | Oct 31, 2025 | EEG | Time (16) | k-NN
2 | Nov 19, 2025 | EEG+EOG | Time+Freq (31) | SVM
3 | Dec 5, 2025 | EEG+EOG+EMG | Selected (30) | Random Forest
4 | Dec 18, 2025 | All signals | Optimized | RF-optimized

## Slide 11: Iteration 1: Basic Pipeline (Oct 31)
Focus: Get something working end-to-end
Signals: EEG only (single or dual channel)
Features: 16 time-domain features per channel
  Mean, median, std, variance, RMS, Hjorth parameters
Classifier: k-Nearest Neighbors (k-NN)
  Simple, interpretable baseline
Deliverables:
  Complete data loading pipeline
  Basic preprocessing (filtering, epoching)
  Working end-to-end classification

## Slide 12: Iteration 2: Enhanced Processing (Nov 19)
Focus: Add EOG and frequency-domain features
Signals: EEG + EOG (eye movement detection)
Features: ~31 features (time + frequency domain)
  Add frequency features: band powers, spectral entropy
  EOG-specific: eye movement characteristics
Classifier: Support Vector Machine (SVM)
  Better handling of high-dimensional data
Deliverables:
  Multi-signal processing capability
  Frequency-domain feature extraction

## Slide 13: Iteration 3: Multi-Signal (Dec 5)
Focus: Add EMG and implement feature selection
Signals: EEG + EOG + EMG (muscle tone)
Features: ~30 selected features (down from 50+)
  Feature selection: statistical tests, mutual information
  EMG features: muscle activity indicators
Classifier: Random Forest
  Handles non-linear relationships, provides feature importance
Deliverables:
  Complete multi-signal processing
  Intelligent feature selection

## Slide 14: Iteration 4: Full System (Dec 18)
Focus: Optimization and finalization
Signals: All available channels optimally combined
Features: Optimized feature set
  Cross-validation for robustness
Classifier: Optimized Random Forest
  Hyperparameter tuning, ensemble methods
Deliverables:
  Final competition submission
  Complete technical report
  Project documentation and presentation

## Slide 15: Project Management: Using ClickUp

## Slide 16: Why Project Management Tools?
Essential for team collaboration and coordination
  Track who is doing what and when
  Visualize progress and identify blockers
  Maintain accountability and transparency
Professional skill development:
  Industry standard practice
  Critical for remote/distributed teams
Required for assessment (grading checkpoints)
  Instructor reviews your ClickUp at each milestone

## Slide 17: ClickUp Setup (Project Manager Task)
1. Designate one team member as Project Manager
  Role can rotate between iterations
2. Create workspace: CM2013_Sleep_Scoring_Group[X]
3. Add all team members with edit access
4. ⚠️ MANDATORY: Add instructor as viewer
5. Create sprint folders:
  Iteration 1: Basic EEG (Due: Oct 31, 2025)
  Iteration 2: EEG+EOG (Due: Nov 19, 2025)
  Iteration 3: EEG+EOG+EMG (Due: Dec 5, 2025)
  Iteration 4: Full System (Due: Dec 18, 2025)

## Slide 18: Task Organization in ClickUp
Create tags for organization (free version):
  Priority: 🔴 HIGH, 🟡 MEDIUM, 🟢 LOW
  Signals: #EEG, #EOG, #EMG
  Components: #preprocessing, #features, #classification
  Status: #BLOCKED, #NEEDS-REVIEW, #BUG
Task workflow:
  To Do → In Progress → Review → Testing → Complete
Each task must have:
  Clear title: [Component] Specific action
  Assignee, due date, priority, description

## Slide 19: Daily Standups (via ClickUp)
Each team member posts daily update as task comment:
Format:
  "Today: [what I did]
  Tomorrow: [what I'll do]
  Blockers: [any issues]"
Benefits:
  Keep everyone informed without meetings
  Identify problems early
  Build accountability and momentum
  Tag PM if blocked: @mention

## Slide 20: ClickUp Grading Checkpoints
Instructor will review your ClickUp at:
✓ October 31, 2025 - Iteration 1 complete
✓ November 19, 2025 - Iteration 2 complete
✓ December 5, 2025 - Iteration 3 complete
✓ December 18, 2025 - Final delivery
What is evaluated:
  Task organization and clarity
  Regular updates and progress
  Team communication and collaboration
  Problem-solving and adaptability

## Slide 21: Python Jumpstart: Project Structure & Usage

## Slide 22: Python Jumpstart: What's Provided
⚠️ Structure and examples ONLY - not complete solution!
Provided:
  Modular project structure (src/ directory)
  Configuration system (config.py)
  Basic filter example (lowpass at 40Hz)
  3 simple features (mean, median, std)
  Basic k-NN classifier with train/test split
  Caching system for efficiency
  Testing framework (pytest)
  Google Colab notebook

## Slide 23: Python Project Structure
Python/
  src/ - Core modules:
    data_loader.py - Load EDF/XML files
    preprocessing.py - Signal filtering
    feature_extraction.py - Extract features
    feature_selection.py - Select best features
    classification.py - ML classifiers
    visualization.py - Plot results
    report.py - Generate reports
  main.py - Training pipeline orchestration
  run_inference.py - Generate predictions
  config.py - Central configuration
  colab_notebook.ipynb - Run in Google Colab

## Slide 24: System Architecture - Data Flow
Data Layer
EDF Files | XML Files | Cache
Processing Layer
Data Loading | Preprocessing | Features | Selection
Intelligence Layer
Classifiers | Evaluation
Output Layer
Results | Visualization | Reports

## Slide 25: Configuration System (config.py)
Central control for the entire pipeline
Key settings:
  CURRENT_ITERATION (1-4) - Controls which features/algorithms
  USE_CACHE (True/False) - Speed up development
  File paths - Data directories
  Preprocessing parameters - Filter frequencies
  Model hyperparameters - Classifier settings
Benefits:
  Easy to switch between iterations
  Consistent settings across team

## Slide 26: Running the Training Pipeline
1. Setup (first time only):
  pip install -r requirements.txt
2. Verify setup:
  python -m pytest tests/ -v
3. Run training pipeline:
  python main.py
4. Run inference (generate submission):
  python run_inference.py
  Creates submission.csv in data/ directory

## Slide 27: Caching System for Efficiency
Why caching?
  Preprocessing is slow (minutes per file)
  Feature extraction takes time
  Don't repeat work during development
How it works:
  Results saved to cache/ directory
  Automatically reused on next run
  Control with USE_CACHE in config.py
When to clear cache:
  Changed preprocessing parameters
  Modified feature extraction code

## Slide 28: Google Colab Notebook
Alternative to local development
File: colab_notebook.ipynb
Features:
  No local setup required
  Free GPU access (if needed)
  Load from GitHub or Google Drive
  Run complete pipeline in browser
Usage:
  Upload to Google Colab
  Follow cell-by-cell instructions
  View results inline

## Slide 29: What You Must Implement
Iteration 1:
  Real EDF/XML file parsing
  Bandpass filtering (0.5-40 Hz)
  13+ additional time-domain features
Iteration 2:
  Multi-channel processing (EEG+EOG)
  Frequency-domain features (band powers)
  SVM hyperparameter tuning
Iteration 3:
  EMG signal processing
  Feature selection algorithms
Iteration 4:
  Cross-validation, optimization, final report

## Slide 30: Final Report: Structure & Requirements

## Slide 31: Technical Report (15 pages max)
1. Introduction (1 page)
  Problem statement, objectives
2. Methods (3 pages)
  Signal processing, features, classification
3. Results (4-5 pages)
  Performance metrics, confusion matrices, analysis
4. Discussion (3-4 pages)
  Interpretation, challenges, improvements
5. Conclusion (1 page)
  Summary, future work
6. References (1 page)

## Slide 32: Report Content Focus
Focus on the process, not just results
Methods section should explain:
  WHY you chose specific approaches
  HOW you implemented them
  What alternatives you considered
Results section should show:
  Progression through iterations
  Impact of different decisions
  Statistical analysis of performance
Discussion should reflect:
  Critical thinking about your approach
  Learning from what didn't work

## Slide 33: Data & File Formats

## Slide 34: Data Organization
data/training/ - EDF + XML files with labels
  Use for training and validation
  Both EDF and XML required for each recording
data/holdout/ - EDF files only (no labels)
  Use for final predictions/competition
data/sample/ - Small test dataset
  Quick testing during development
Key signals in EDF files:
  EEG: C3-A2, C4-A1 (125 Hz, hardware high-pass 0.15 Hz)
  EOG: Left/Right (50 Hz, hardware high-pass 0.15 Hz)
  EMG: (125 Hz, hardware high-pass 0.15 Hz)
  ECG: (125 Hz), Respiration: Thor/Abdo (10 Hz), SpO2/HR (1 Hz)

## Slide 35: Available Signals - Detailed Specifications
Signal | EDF Label | Sample Rate | Hardware Filter
EEG C3-A2 | EEG (sec) | 125 Hz | HP 0.15 Hz
EEG C4-A1 | EEG | 125 Hz | HP 0.15 Hz
EOG Left | EOG(L) | 50 Hz | HP 0.15 Hz
EOG Right | EOG(R) | 50 Hz | HP 0.15 Hz
EMG | EMG | 125 Hz | HP 0.15 Hz
ECG | ECG | 125 Hz | HP 0.15 Hz
Thorax RES | Thor RES | 10 Hz | HP 0.05 Hz
Abdomen RES | Abdo RES | 10 Hz | HP 0.05 Hz
SpO2 | SaO2 | 1 Hz | -
Heart Rate | H.R. | 1 Hz | -

## Slide 36: EDF and XML File Formats
EDF (European Data Format):
  Standard for biosignals (EEG, EOG, EMG)
  Multiple channels with metadata
  Python: Use MNE library (mne.io.read_raw_edf)
XML (Compumedics Annotation Format):
  Sleep stage labels for each 30-second epoch
  Stages: Wake, N1, N2, N3, REM
  Python: Use xml.etree.ElementTree
📚 Reference: github.com/nsrr/edf-editor-translator/wiki

## Slide 37: Signal Processing Considerations
Hardware Filtering Already Applied:
  EEG/EOG/EMG/ECG: High-pass 0.15 Hz
  Respiration: High-pass 0.05 Hz
  Design additional filters accordingly
Different Sampling Rates:
  Primary signals (EEG/EMG/ECG): 125 Hz
  EOG signals: 50 Hz
  Respiration/Airflow: 10 Hz
  SpO2/Heart Rate: 1 Hz
30-second epochs = different sample counts per signal

## Slide 38: Tips for Success

## Slide 39: Tips for Success
Start early and work consistently
  Don't wait until deadlines
Code first, optimize later
  Get something working, then improve
Test often - run pipeline after changes
Use caching to speed up development
Document as you go - not at the end
Communicate proactively with your team
  Over-communication is better than under-communication
Ask for help early when stuck
Celebrate wins and learn from failures

## Slide 40: Team Organization (3 members)
Project Manager:
  Coordination, ClickUp, integration, documentation
Preprocessing Lead:
  Signal cleaning, filtering, artifact removal
Feature Engineer:
  Feature extraction, selection, analysis
Note: With 3 members, roles overlap!
  Everyone should contribute to multiple areas
  Cross-train and help each other
  ML/classification can be shared responsibility

## Slide 41: Resources & Documentation
Project documentation:
  PROJECT_GUIDE.md - Complete project guide
  CLAUDE.md - Codebase overview
  Python/README.md - Python jumpstart guide
Key libraries:
  MNE - EEG/biosignal processing
  scikit-learn - Machine learning
  NumPy/SciPy - Signal processing

## Slide 42: Guidelines for Contacting the Teaching Team
Support Team
  Farhad Abtahi, sabt@kth.se (CC)
  Fardin Afdideh, fardia@kth.se (main contact)
  Eduardo Illueca Fernandez, eduardo.illueca@ki.se (CC)

## Slide 43: Guidelines for Contacting the Teaching Team
⁠Primary Contact Method
  Use email.
  Clearly include: [Course Code] + [Topic] in the subject line.
⁠Before Contacting
  Re-check lecture slides, assignments, forum, and FAQs
Booked Sessions
  Come prepared with specific questions or code snippets — not just “I don’t understand.”

## Slide 44: Guidelines for Contacting the Teaching Team
Email Etiquette
  Be concise but include enough detail (assignment number, error messages, screenshots).
  Avoid last-minute emails right before deadlines.
Group Support
  If several students have the same question, we may answer it once on the forum instead of multiple emails.
Workload Balance
  TAs are here to help, not to solve assignments for you.
  Please attempt the problem first and show your work when asking for help.

## Slide 45: Questions?

## Slide 46: Summary - Key Takeaways
✓ Iterative agile development over 10 weeks
✓ 4 sprints with clear milestones and deadlines
✓ Assessment based on process, not just accuracy
✓ Use ClickUp for project management and collaboration
✓ Python jumpstart provides structure, you implement algorithms
✓ Focus on learning and continuous improvement
Start with Iteration 1: Get basic pipeline working!
Good luck! 🚀